BvLogic

TEMPLATE

AI Use Case One-Pager

| Document ID | BVL-18A550 |
| --- | --- |
| Version | 1.0 |
| Status | Published |
| Owner | BvLogic Knowledge Management |
| Classification | Public |
| Issued | 12 September 2026 |
| Next review | 12 September 2027 |
| Document type | Template |

Contents

One page, completed before anyone estimates the build. Its purpose is to make the cheap

alternative visible, because that is the comparison most projects never make.

If a section cannot be filled in, that is the finding.

Use case: _______________ Requested by: _______________  Owner: _______________  Date: _______

# 1. The problem

In the user's own words: _______________

Who has this problem, and how often: _______________

What they do today, and how long it takes: _______________

Annual cost of the current approach (hours × rate, errors, delays): _______________

# 2. The cheap alternative: fill this in first

| Option | Would it work? | Effort | Coverage |
| --- | --- | --- | --- |
| A rule, or a few rules |  |  | ___% |
| A form, or better data capture |  |  | ___% |
| A report or query |  |  | ___% |
| Fixing the upstream process |  |  | ___% |
| Buying an existing product |  |  |  |

Baseline coverage achievable without AI: ____% Measured, or estimated? measured / estimated, how: _______________

If this section is blank, the project is not ready to scope. The most expensive AI projects are the ones that should have been a rule, a form or a query, and nobody found out because nobody spent the afternoon.

# 3. What AI would add, in units of work

|  | Baseline | With AI |
| --- | --- | --- |
| Cases handled automatically |  |  |
| Additional cases per day |  |  |
| Time saved per day |  |  |
| Errors avoided per month |  |  |

The incremental benefit, in one sentence: _______________

Express this as work, not as percentage points. "Eight points more accurate" persuades; "sixteen documents a day" invites the right comparison.

# 4. Where the errors land

On which cases will this be least reliable? _______________

What does a wrong answer cost on those cases? _______________

Does the system fail visibly or silently? visibly / silently

A system that is accurate on easy cases and unreliable on consequential ones is worse than its headline number. If the hard cases are also the expensive ones, say so here.

# 5. Data

| Is the knowledge written down? | yes / no / partly |
| --- | --- |
| Where |  |
| Who owns it and keeps it current |  |
| Volume available |  |
| Labelled examples available |  |
| Legal basis / permission to use it |  |
| Personal data involved | yes / no |

If the knowledge lives in people's heads, this is a documentation project first. Say so explicitly rather than proceeding.

# 6. Success

| Metric | Baseline today | Target | How measured |
| --- | --- | --- | --- |

What "good enough to ship" means: _______________ Who decides that: _______________

# 7. What it costs to keep

Inference / usage cost per operation: ____

Who monitors it: ____

What happens when it degrades: ____

Who is accountable for a wrong output: ____

Review cadence: ____

An AI system is not a project that finishes. If nobody owns the monitoring, it will quietly get worse and nobody will connect the complaints to the cause.

# 8. Decision

| Build with AI |  |
| --- | --- |
| Build the cheap alternative first |  |
| Do both, rules now, AI if the gap justifies it |  |
| Do nothing |  |

Decision: _______________ Reasoning in two sentences: _______________ What would change this decision: _______________

# Sign-off

|  | Name | Date |
| --- | --- | --- |
| Prepared by |  |  |
| Business owner |  |  |
| Decision taken by |  |  |

Notice

This document is published by BvLogic as general reference material. It is provided for information only and is not professional, financial, legal or tax advice, and no liability is accepted for decisions taken on the basis of it. Figures in worked examples are illustrative unless a source is cited. Verify anything time-sensitive against the live version at bvlogic.com before relying on it.