BvLogic

CHECKLIST

DevOps Delivery Checklist

| Document ID | BVL-1A6B16 |
| --- | --- |
| Version | 1.0 |
| Status | Published |
| Owner | BvLogic Knowledge Management |
| Classification | Public |
| Issued | 12 September 2026 |
| Next review | 12 September 2027 |
| Document type | Checklist |

Contents

Team / system: _______________  Date: _______

# 1. Measure first

You cannot improve what you have not measured. Record these before changing anything.

| Measure | Current | Target |
| --- | --- | --- |
| Deployment frequency |  |  |
| Lead time (merge → production) |  |  |
| Change failure rate |  |  |
| Time to restore |  |  |

[ ] All four measured, not estimated

[ ] Measured from existing records if no tooling exists, a spreadsheet is fine

# 2. Foundations

[ ] Everything in version control, including infrastructure and configuration

[ ] Nothing exists only because someone typed it once

[ ] Build runs automatically on every change

[ ] Build fails visibly

[ ] Tests run automatically

[ ] One artefact built once and promoted through environments

[ ] Configuration separate from code

[ ] Secrets from a secret store, never the repository

# 3. Deployment

[ ] Deployment is a script, not a sequence someone remembers

[ ] Anyone on the team can run it

[ ] Rollback procedure written

[ ] Rollback tested. Not assumed

[ ] Point of no return identified

[ ] Rollback decision-maker named

[ ] Previous version kept warm for an agreed period

The most common reason an incident lasts hours is discovering during it that the rollback does

not work.

# 4. Database changes

[ ] Schema changes are backward-compatible. Add columns before using them, remove a release later

[ ] Any version can run against any adjacent schema

[ ] Migrations tested against production-sized data

[ ] Rollback path for data changes exists, or a forward-fix is prepared

# 5. Change size

[ ] Branches are short-lived

[ ] Changes merged frequently

[ ] Large batched releases avoided

[ ] Feature flags used to decouple deploying from releasing

Small frequent changes have lower failure rates than large infrequent ones. Frequency is what

makes changes small.

# 6. Environments

[ ] Test environment matches production in the ways that matter

[ ] Data volume and shape realistic. The most common cause of "worked in test"

[ ] Same configuration mechanism as production

[ ] Provisioned from code, not hand-built

# 7. Observability

[ ] Monitoring answers "is the business function working", not just CPU

[ ] Alerts reach a person

[ ] Alerts that fire often and are ignored have been fixed or removed

[ ] Logs sufficient to diagnose without reproducing

[ ] Someone is accountable for a failing alert

# 8. Cost

[ ] Non-production shut down outside working hours

[ ] Infrastructure cost attributed to a named owner

[ ] AI / inference spend tracked separately, per completed task

[ ] Reviewed monthly

# 9. The traps

[ ] Not buying a platform to sit in front of an unchanged process

[ ] Not creating a "DevOps team" that deploys on behalf of everyone

[ ] Not automating a broken process, fixed the sequence first

[ ] No manual step that only one person can perform

# Sign-off

|  | Name | Date |
| --- | --- | --- |
| Completed by |  |  |
| Reviewed by |  |  |

Notice

This document is published by BvLogic as general reference material. It is provided for information only and is not professional, financial, legal or tax advice, and no liability is accepted for decisions taken on the basis of it. Figures in worked examples are illustrative unless a source is cited. Verify anything time-sensitive against the live version at bvlogic.com before relying on it.